**Progress Report**

Project title : 181 North Place Residences: Automated Monitoring System

Adviser : Ria Andrea Nana

Group Leader : Ralph Daphene Bangsail

Members : Jefren Aguilar, Kenneth Van Alimorong, Mark Herbert Cabuang, Helga Denise Galo, Frances Mae Sabado, Kathreen Ann Silen, Jaqueline Torres

|  |  |  |  |
| --- | --- | --- | --- |
| **Name**  **of**  **Module** | **Estimated % of accomplishment for this module** | **Estimated % of this module to the entire Project** | **Remarks**  **(i.e. Things to be done, fixed, or enhanced)** |
| Server | 98% | 12% | Revisions |
| Time In and Time Out | 99% | 13% | Revisions, Additional Features |
| Notifications | 96% | 13% | Revisions |
| Reservation | 99% | 9% | Revisions |
| Registration | 99% | 9% | Revisions |
| Activation | 99% | 8% | Revisions |
| Billing | 95% | 13% | Revisions, Additional Features |
| Back-up and Recovery | 90% | 8% | Revisions |
| Report Generation | 90% | 7% | Revisions |
| Admin | 95% | 5% | Revisions |
| Help | 99% | 3% | Revisions |
| AVERAGE/TOTAL | 96.27% | 100% |  |

Notes:

* The **estimated % of accomplishment for this module** is the estimated percentage of completion for this specific module only. Give your average assessment of the overall accomplishment for the entire project
* The **estimated % of this module to the entire project** is the estimated percentage of this module to the entire project (out of the total 100%)
* **Remarks** contains some information about this module and what still needs to be done (assuming that this module is not yet 100% complete)
* **Number of hours** contains the number of man-hours needed to complete this module (assuming that this module is not yet 100% complete)
* **Persons involved** contains the names of group members who would be involved in the enhancement/development of the remaining portions of this module (assuming that it is not yet 100% complete)